Stand up
If you’re the Scrum master, I think it’s your job to make sure the stand ups happen. And it’s good if they happen at the same time, in the same (real or virtual) place every day. And it’s also your job to stop them going off track. I try to keep mine to 15 minutes. I try to keep conversations about cat illness, current events and football to a minimum. If there are any genuine, longer conversations that have bubbled up that need to be had amongst the team, I call them out and arrange a time for them.

Stand up
I’m going to use the ‘C’ word. Chickens. They’re real, they happen (google the pig and chickens joke). Every now and then someone senior will want to drift by and attend your stand up. There’s nothing you can do about this. People outside of the team shouldn’t be attending the stand-up regularly. This is where the team can share fears, failures and frustrations. They’re not going to do that if the bosses are watching. Should the product owner come every day? I think yes. If you don’t feel comfortable with the PO at your standups, you’ve got bigger problems.
Stand up
This might be a stretch, but I think these two books are relevant when you try to explain why standups are so effective.
Dancing in the Streets: A History of Collective Joy by Barbara Ehrenreich
Keeping Together in Time: William H. McNeill
As a team, you all stand up, you move to a different part of the office. This is something that is lost with the advent of remote working, and I’m not sure how to get it back. People who don’t want to stand up, or who adolescently refuse, need to be spoken to quite severely.

Stand up
At some point, there will be an attempt to shut down the stand up. Bosses will feel work is too pressing and that the stand up interferes with developers typing as fast as they possibly can. Developers will suggest that if only the team could agree on the precise format of user stories, no one on the team need ever speak to one another again. This is where I depart from the idea that I’m just a facilitator. The stand up is the fundamental drumbeat of Agile software development. People who want to stop it are just wrong.

Stand up
Stand up is about facilitating EMPIRICAL process. “Empirical” comes from the Greek word “εμπειρία” (“embiria”) which means “experience.” Empirical process has three key elements. TRANSPARENCY (being able to see the world), INSPECTION (actually looking at it) and ADAPTATION (changing what we do in light of what we see). When a team stands up and gives itself the chance to talk about what they’re doing and how it’s going, they’re doing inspection and transparency. When they change what they do because what they hear, then they’re adapting. The stand up is the most basic way of experiencing a project.